Un dibujo con letras

El contenido generado por IA puede ser incorrecto.

Group: C1.036

Sevillano Barea, Alejandro - [alesevbar@alum.us.es](mailto:alesevbar@alum.us.es) Naredo Bernardos, Ignacio- [ignnarber@alum.us.es](mailto:ignnarber@alum.us.es)

Robles Borrego, Adrián - [adrrobbor@alum.us.es](mailto:adrrobbor@alum.us.es)

Sabido González, Francisco Manuel -  [fransabgon@alum.us.es](mailto:%20fransabgon@alum.us.es)

Escudero Aldana, David - [davescald@alum.us.es](mailto:davescald@alum.us.es)

Content Table

[1. Executive Summary 2](#_heading=h.gjdgxs)

[2. Revision Table 3](#_heading=h.30j0zll)

[3. Introduction 3](#_heading=h.1fob9te)

[4. Contents 3](#_heading=h.3znysh7)

[4.1 Planning Chapter 3](#_heading=h.3znysh7)

[4.2 Progress Chapter 3](#_heading=h.3znysh7)

[5. Conclusions 6](#_heading=h.2et92p0)

[6. Bibliography 6](#_heading=h.tyjcwt)

**1. Executive Summary**

This report is written with the intention of presenting the alternatives considered as a group to meet the requirements of D01. Since this was the first deliverable and therefore had few and short tasks, not many alternatives were considered.

**2. Revision Table**

|  |  |  |
| --- | --- | --- |
| Revision number | Date | Description |
| 1 | 16/02/2025 | The report was created |
| 2 | 17/02/2025 | The report was finished |

**3. Introduction**

This document presents the Planning and Progress Report for the project, providing a detailed record of the planning and development completed so far. It describes the tasks performed, their purpose within the project, and the individuals responsible for their execution, along with a comparison between the planned and actual time spent on each task.

Additionally, it explains the methodologies used for work management, ensuring that best practices are followed in task execution and progress documentation. The challenges and difficulties encountered throughout the development process are also outlined, along with the solutions implemented to overcome them.

Furthermore, the report includes an initial cost estimation based on allocated work hours and involved resources, followed by a comparison with the actual costs after task execution. Performance metrics are also gathered to evaluate efficiency and goal achievement, providing a clear overview of the current project status and areas for improvement in future iterations.

**4. Contents**

**4.1** [**Planning Chapter**](#_heading=h.3znysh7)Task List

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Description | Responsible person | Planned time | Real time |
| 1 | Instantiate and customize the appropriate starter project with the naming and configuration requirements. | Ignacio Naredo Bernardos | 2 hours | 1 hour and 18 minutes |
| 2 | Produce a chartering report. | Alejandro Sevillano Barea | 30 minutes | 25 minutes |
| 3 | Provide a link to the planning dashboard in GitHub to review tasks, status, and schedule. | Alejandro Sevillano Barea | 2 minutes | 2 minutes |
| 20 | Implement English as the default language with Spanish support. |  | 30 minutes |  |
| 21 | Produce a report on prior knowledge of WIS architecture before this subject. | Adrián Robles Borrego | 30 minutes |  |
| 22 | Produce a report on prior knowledge of testing a WIS before this subject | David Escudero Aldana | 30 minutes |  |
| 23 | Produce a report on the development configuration setup, showing that it was followed and is ready for work | Alejandro Sevillano Barea | 30 minutes | 26 minutes |
| 36 | Produce an analysis report | Ignacio Naredo Bernardos | 30 minutes | 18 minutes |
| 37 | Produce a planning and progress report | Francisco Manuel Sabido | 30 minutes | 42 minutes |

Screenshots of Progress

When the document was created, it was already too late to take the screenshots. Due to the project timeline and the progress made, it was not possible to include them at that stage, as many of the tasks had already been completed, and there was no time left to capture key moments of the development.

Budget Estimation

|  |  |  |  |
| --- | --- | --- | --- |
| Role | Estimated hours | Hourly cost | Total cost |
| Analist | 5 hours and 30 minutes | 30,00€ | 165,00€ |

**4.2** [**Progress Chapter**](#_heading=h.3znysh7)

Challenges and Resolutions

|  |  |  |
| --- | --- | --- |
| Problem | Description | Solution |
| Intentionally blank |  |  |

Cost Comparison

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Role | Estimated hours | Real hours | Hourly cost | Real cost |
| Analist | 5 hours and 30 minutes |  | 30,00€ |  |

**5. Conclusions**

In conclusion, we can say that since this was the first deliverable and primarily consisted of documentation tasks, there is not much to draw conclusions from. The work was mostly focused on setting up the initial structure and ensuring all basic requirements were met, which leaves little room for deeper insights or conclusions at this stage.

**6. Bibliography**Does not apply