Un dibujo con letras

El contenido generado por IA puede ser incorrecto.

Planning and progress report

Repository: https://github.com/C1-036/Acme-ANS-D01

Group: C1.036

Sevillano Barea, Alejandro - [alesevbar@alum.us.es](mailto:alesevbar@alum.us.es) Naredo Bernardos, Ignacio- [ignnarber@alum.us.es](mailto:ignnarber@alum.us.es)

Robles Borrego, Adrián - [adrrobbor@alum.us.es](mailto:adrrobbor@alum.us.es)

Sabido González, Francisco Manuel -  [fransabgon@alum.us.es](mailto:%20fransabgon@alum.us.es)

Escudero Aldana, David - [davescald@alum.us.es](mailto:davescald@alum.us.es)

February 18th, 2025

Content Table

[1. Executive Summary 2](#_Toc190802873)

[2. Revision Table 2](#_Toc190802874)

[3. Introduction 2](#_Toc190802875)

[4. Contents 3](#_Toc190802876)

[4.1 Planning 3](#_Toc190802877)

[4.2 Progress Record: 8](#_Toc190802878)

[5. Conclusions 12](#_Toc190802879)

[6. Bibliography 12](#_Toc190802880)

# 1. Executive Summary

This report provides a comprehensive overview of my progress and activities during the project's development in this deliverable. Key tasks undertaken include setting up the development environment and implementing the initial mandatory functional requirement. Despite encountering challenges such as extended installation times, satisfactory progress was achieved. Tasks were completed within the designated timeframe, with documentation provided through screenshots. Additionally, a budget was estimated, considering work hours and associated costs. The report aims to outline the progress made and establish a foundation for future project iterations. The document structure includes detailed planning, progress tracking, and conclusions drawn from this milestone execution.

# 2. Revision Table

|  |  |  |
| --- | --- | --- |
| Revision number | Date | Description |
| 1 | 18/02/2025 | Report completed |
|  |  |  |

# 3. Introduction

This report offers a detailed insight into my progress and planning efforts throughout the project's development. During this period, I undertook critical tasks to establish the necessary work environment and implement the initial mandatory functional requirement.

Despite encountering challenges, such as longer than expected installation times, I managed to make satisfactory progress. Tasks were allocated and completed within the designated timeframe, with screenshots recorded to document delivery statuses at various development stages.

Additionally, I estimated a budget considering work hours and associated costs. The aim of this report is to provide an overview of the progress achieved to date and establish a solid foundation for future iterations of the project.

Furthermore, the document structure includes a detailed description of the planning conducted, progress made, and conclusions drawn from this milestone execution.

# 4. Contents

## 4.1 Planning

Title: **Group-Task-002-Produce a chartering report**

Description: Produce a chartering report

Assigned and Role/s: Me – Analyst

Planned Time: 30 minutes

Actual Time: 25 minutes

Title: **Group-Task-003-Provide a link to your planning dashboard in GitHub**

Description: Provide a link to your planning dashboard in GitHub

Assigned and Role/s: Me – Analyst

Planned Time: 5 minutes

Actual Time: 10 minutes

Title: **Group-Task-023-Produce a development configuration report**

Description: Produce a report on how you have set up your development configuration. You must not reproduce the guideline to set it up, but to make it clear that you have fol-lowed it, and you have your development configuration ready to work.

Assigned and Role/s: Me – Analyst

Planned Time: 30 minutes

Actual Time: 26 minutes

Title: **S1-Analyst-Define features**

Description: Define features

Assigned and Role/s: Me – Analyst

Planned Time: 30 minutes

Actual Time: 42 minutes

Title: **S1-Analyst-Elicit requirements**

Description: Elicit requirements

Assigned and Role/s: Me – Analyst

Planned Time: 40 minutes

Actual Time: 57 minutes

Title: **S1-Developer-Create development configuration**

Description: Create development configuration

Assigned and Role/s: Me – Analyst

Planned Time: 60 minutes

Actual Time: 85 minutes

Title: **S1-Developer-Customise the starter**

Description: Customise the starter

Assigned and Role/s: Me – Analyst

Planned Time: 30 minutes

Actual Time: 22 minutes

Title: **S1-Meetings**

Description: Meetings

Assigned and Role/s: Me – Analyst

Planned Time: 30 minutes

Actual Time: 0 minutes

Title: **S1-Task-001-Modify the anonymous menu**

Description: Modify the anonymous menu so that it shows an option that takes the browser to the home page of your favourite web site. The title must read as follows: “〈id-number〉: 〈surname〉, 〈name〉”, where “〈id-number〉” denotes your DNI, NIE, or pass-port number, “〈surname〉” denotes your surname/s, and “〈name〉” denotes your name/s.

Assigned and Role/s: Me – Developer

Planned Time: 15 minutes

Actual Time: 8 minutes

Title: **S1-Task-002-Provide a link to your planning dashboard in GitHub**

Description: Provide a link to your planning dashboard in GitHub

Assigned and Role/s: Me – Analyst

Planned Time: 5 minutes

Actual Time: 10 minutes

Title: **S1-Task-024-Produce an analysis report**

Description: Produce an analysis report

Assigned and Role/s: Me – Analyst

Planned Time: 20 minutes

Actual Time: 15 minutes

Title: **S1-Task-025-Produce a planning and progress report**

Description: Produce a planning and progress report

Assigned and Role/s: Me – Analyst

Planned Time: 60 minutes

Actual Time: 65 minutes

Title: **S1-Theory classes**

Description: Theory classes

Assigned and Role/s: Me – Analyst

Planned Time: 11 hours

Actual Time: 11 hours

**Screenshots**

Initial screenshot of tasks in the “to do” column:

Texto

El contenido generado por IA puede ser incorrecto.

Intermediate screenshot of tasks in the process to be completed:

Captura de pantalla de computadora

El contenido generado por IA puede ser incorrecto.

Screenshot at the end of the deliverable with all placed in the 'Done' column:

Captura de pantalla de computadora

El contenido generado por IA puede ser incorrecto.

**Budget**:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Role** | **Salary per minute** | **Estimated time (minutes)** | **Estimated Cost (€)** |
| Group-Task-002-Produce a chartering report | Analyst | 0,5 | 30 | 15 |
| Group-Task-003-Provide a link to your planning dashboard in GitHub | Analyst | 0,5 | 5 | 2,5 |
| Group-Task-023-Produce a development configuration report | Analyst | 0,5 | 30 | 15 |
| S1-Analyst-Define features | Analyst | 0,5 | 30 | 15 |
| S1-Analyst-Elicit requirements | Analyst | 0,5 | 40 | 20 |
| S1-Developer-Create development configuration | Analyst | 0,5 | 60 | 30 |
| S1-Developer-Customise the starter | Analyst | 0,5 | 30 | 15 |
| S1-Meetings | Analyst | 0,5 | 30 | 15 |
| S1-Task-001-Modify the anonymous menu | Developer | 0,33 | 15 | 4,95 |
| S1-Task-002-Provide a link to your planning dashboard in GitHub | Analyst | 0,5 | 5 | 2,5 |
| S1-Task-024-Produce an analysis report | Analyst | 0,5 | 20 | 10 |
| S1-Task-025-Produce a planning and progress report | Analyst | 0,5 | 60 | 30 |
| S1-Theory classes | Analyst | 0,5 | 660 | 330 |
| TOTAL |  |  | 1015 | 504,95 |
|  |  |  | Amortisation\* | 168,32 |

\*The amortisation is computed using a linear method along three years’ time

Total Number of Estimated Minutes: 1015 minutes = 16 hours and 55 minutes

Personnel Cost: 504,95

## Progress Record:

Team Member: Naredo Bernardos, Ignacio.

Performance Indicator/s: Performing well.

Performance Consideration: Good.

Brief Description of Applied Reward or Admonition: Ignacio successfully completed all his assigned tasks, meeting the necessary requirements to pass the course. His dedication and consistency ensured that he fulfilled all expectations within the specified timeframe.

Team Member: Robles Borrego, Adrián

Performance Indicator/s: Performing well.

Performance Consideration: Good

Brief Description of Applied Reward or Admonition: Adrián successfully completed all his assigned tasks, meeting the necessary requirements to pass the course. His dedication and consistency ensured that he fulfilled all expectations within the specified timeframe.

Team Member: Sabido González, Francisco Manuel

Performance Indicator/s: Performing well.

Performance Consideration: Good.

Brief Description of Applied Reward or Admonition: Francisco Manuel successfully completed all his assigned tasks, meeting the necessary requirements to pass the course. His dedication and consistency ensured that he fulfilled all expectations within the specified timeframe.

Team Member: Escudero Aldana, David

Performance Indicator/s: Performing well.

Performance Consideration: Good.

Brief Description of Applied Reward or Admonition: David successfully completed all his assigned tasks, meeting the necessary requirements to pass the course. His dedication and consistency ensured that he fulfilled all expectations within the specified timeframe.

**Conflict and Resolution:**

There haven't been any conflicts with any group members thus far, but individually, I have some issues with environment setup that have mostly been resolved with team active collaboration.

**Cost Comparison**:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Role** | **Salary per minute** | **Real Time(minutes)** | **Real Cost (€)** |
| Group-Task-002-Produce a chartering report | Analyst | 0,5 | 25 | 12,5 |
| Group-Task-003-Provide a link to your planning dashboard in GitHub | Analyst | 0,5 | 10 | 5 |
| Group-Task-023-Produce a development configuration report | Analyst | 0,5 | 26 | 13 |
| S1-Analyst-Define features | Analyst | 0,5 | 42 | 21 |
| S1-Analyst-Elicit requirements | Analyst | 0,5 | 57 | 28,5 |
| S1-Developer-Create development configuration | Analyst | 0,5 | 85 | 42,5 |
| S1-Developer-Customise the starter | Analyst | 0,5 | 22 | 11 |
| S1-Meetings | Analyst | 0,5 | 0 | 0 |
| S1-Task-001-Modify the anonymous menu | Developer | 0,33 | 8 | 2,64 |
| S1-Task-002-Provide a link to your planning dashboard in GitHub | Analyst | 0,5 | 5 | 2,5 |
| S1-Task-024-Produce an analysis report | Analyst | 0,5 | 15 | 7,5 |
| S1-Task-025-Produce a planning and progress report | Analyst | 0,5 | 65 | 32,5 |
| S1-Theory classes | Analyst | 0,5 | 660 | 330 |
| TOTAL |  |  | 1020 | 508,64 |
|  |  |  | Amortisation\* | 169,55 |

\*The amortisation is computed using a linear method along three years’ time

Total Number of Real Minutes: 1020 minutes = 17 hours

Real Personnel Cost: 508,64€

**Guidance table**:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Task** | **Role** | **Salary per minute** | **Estimated time (minutes)** | **Estimated Cost (€)** | **Real Time(minutes)** | **Real Cost (€)** |
| Group-Task-002-Produce a chartering report | Analyst | 0,5 | 30 | 15 | 25 | 12,5 |
| Group-Task-003-Provide a link to your planning dashboard in GitHub | Analyst | 0,5 | 5 | 2,5 | 10 | 5 |
| Group-Task-023-Produce a development configuration report | Analyst | 0,5 | 30 | 15 | 26 | 13 |
| S1-Analyst-Define features | Analyst | 0,5 | 30 | 15 | 42 | 21 |
| S1-Analyst-Elicit requirements | Analyst | 0,5 | 40 | 20 | 57 | 28,5 |
| S1-Developer-Create development configuration | Analyst | 0,5 | 60 | 30 | 85 | 42,5 |
| S1-Developer-Customise the starter | Analyst | 0,5 | 30 | 15 | 22 | 11 |
| S1-Meetings | Analyst | 0,5 | 30 | 15 | 0 | 0 |
| S1-Task-001-Modify the anonymous menu | Developer | 0,33 | 15 | 4,95 | 8 | 2,64 |
| S1-Task-002-Provide a link to your planning dashboard in GitHub | Analyst | 0,5 | 5 | 2,5 | 5 | 2,5 |
| S1-Task-024-Produce an analysis report | Analyst | 0,5 | 20 | 10 | 15 | 7,5 |
| S1-Task-025-Produce a planning and progress report | Analyst | 0,5 | 60 | 30 | 65 | 32,5 |
| S1-Theory classes | Analyst | 0,5 | 660 | 330 | 660 | 330 |
| TOTAL |  |  | 1015 | 504,95 | 1020 | 508,64 |
|  |  |  |  |  | Amortisation\* | 169,55 |

\*The amortisation is computed using a linear method along three years’ time

**Estimated time:** 1015 minutes.

**Real time:** 1020 minutes.

**Difference:** +5 minutes

**Estimated Cost:** 504,95€

**Actual Cost:** 508,64€

**Difference:** +3,69€

# 5. Conclusions

The development phase of the project has seen significant progress despite setbacks such as installation issues. Tasks including setting up the development environment and implementing the initial functional requirement were completed within the estimated time. Team members far exceeded the performance indicator by completing more tasks than needed to achieve a passing grade in the subject.

Although actual costs varied slightly from estimates, they remained very close. This underscores the importance of accurate planning.

Overall, this phase lays a solid foundation for future iterations of the project, emphasizing the need for dedication from everyone and collaboration between us.

# 6. Bibliography

Intentionally blank.