Un dibujo con letras

El contenido generado por IA puede ser incorrecto.

Content Table

[1. Executive Summary 2](#_heading=h.gjdgxs)

[2. Revision Table 3](#_heading=h.30j0zll)

[3. Introduction 3](#_heading=h.1fob9te)

[4. Contents 3](#_heading=h.3znysh7)

[5. Conclusions 6](#_heading=h.2et92p0)

[6. Bibliography 6](#_heading=h.tyjcwt)

# 

# 1. Executive Summary

This report documents the project's status relattive to the student2, including planning and progress. It describes the tasks performed, the resources used, and the development progress. Additionally, it presents performance metrics and a comparison between planning and actual execution.

# 2. Revision Table

| Revision number | Date | Description |
| --- | --- | --- |
| 1 | 17/02/2025 | The report was created |
|  |  |  |

# 3. Introduction

This document presents the Planning and Progress Report for the student2, providing a detailed record of the planning and development completed so far. It describes the tasks performed, their purpose within the project, along with a comparison between the planned and actual time spent on each task.

Additionally, it explains the methodologies used for work management, ensuring that best practices are followed in task execution and progress documentation. The challenges and difficulties encountered throughout the development process are also outlined, along with the solutions implemented to overcome them.

Furthermore, the report includes an initial cost estimation based on allocated work hours and involved resources, followed by a comparison with the actual costs after task execution. Performance metrics are also gathered to evaluate efficiency and goal achievement, providing a clear overview of the current project status and areas for improvement in future iterations.

# 4. Contents

| Task | Description | Planned time | Real time |
| --- | --- | --- | --- |
| 1 | 1) Modify the anonymous menu so that it shows an option that takes the browser to the home page of your favourite web site. The title must read as follows: “〈id-number〉: 〈surname〉, 〈name〉”, where “〈id-number〉” denotes your DNI, NIE, or passport number, “〈surname〉” denotes your surname/s, and “〈name〉” denotes your name/s. | 15 min | 33 min |
| 2 | Produces an analysis report | 10 min | 10 min |
| 3 | Produces an planning and progress report | 10 | 8 min |

# 5. Conclusions

In this first deliverable, there were no incidents or deviations since it was introductory and straightforward. However, it is important to have a template and a defined methodology in place to manage more complex deliverables in the future.

# 6. Bibliography

# Does not apply