

Un dibujo con letras

El contenido generado por IA puede ser incorrecto.

Content Table

[1. Executive Summary 2](#_heading=h.gjdgxs)

[2. Revision Table 3](#_heading=h.30j0zll)

[3. Introduction 3](#_heading=h.1fob9te)

[4. Contents 3](#_heading=h.3znysh7)

[5. Conclusions 6](#_heading=h.2et92p0)

[6. Bibliography 6](#_heading=h.tyjcwt)

# 1. Executive Summary

This report provides an overview of the project’s planning and progress from the perspective of Student #3. It details the tasks undertaken, the resources utilized, and an evaluation of development progress. Additionally, the document compares the planned timelines with actual execution times and highlights performance insights to refine future work strategies.

# 2. Revision Table

| Revision number | Date | Description |
| --- | --- | --- |
| 1 | 17/02/2025 | The report was created |
|  |  |  |

# 3. Introduction

This document serves as a record of planning and progress for Student #3, summarizing the tasks completed so far and their impact on the overall project. The report includes an analysis of task execution time compared to initial estimations, as well as a review of work methodologies followed to ensure efficiency and consistency in project execution.

Additionally, challenges encountered throughout the development process are outlined, along with the solutions applied to overcome them. Furthermore, this report provides a cost estimation based on allocated work hours and resources, followed by a comparison with the actual effort spent.

# 4. Contents

| Task | Description | Planned time | Real time |
| --- | --- | --- | --- |
| 1 | 1) Modify the anonymous menu so that it shows an option that takes the browser to the home page of your favourite web site. The title must read as follows: “〈id-number〉: 〈surname〉, 〈name〉”, where “〈id-number〉” denotes your DNI, NIE, or passport number, “〈surname〉” denotes your surname/s, and “〈name〉” denotes your name/s. | 15 min | 33 min |
| 2 | Produces an analysis report | 15 min | 14 min |
| 3 | Produces an planning and progress report | 20 min | 17 min |

# 5. Conclusions

The first deliverable was relatively straightforward and served as an introduction to the workflow. No significant issues or deviations were encountered, but the experience highlighted the importance of a structured methodology and predefined templates for managing more complex tasks in the future.

As the project progresses, more refined planning techniques will be applied to improve execution efficiency, ensuring optimal use of resources and time management.

# **6. Bibliography**

Intentionally blank.