Un dibujo con letras

El contenido generado por IA puede ser incorrecto.

Content Table

[1. Executive Summary 2](#_heading=h.gjdgxs)

[2. Revision Table 2](#_heading=h.30j0zll)

[3. Introduction 2](#_heading=h.1fob9te)

[4. Contents 2](#_heading=h.3znysh7)

[5. Conclusions 3](#_heading=h.2et92p0)

[6. Bibliography 3](#_heading=h.tyjcwt)

# 1. Executive Summary

This report provides an overview of the progress made in the development of the project assigned to Student #5. It outlines the tasks completed, the methodologies employed, and the alignment of actual progress with initial planning. Key insights are drawn from the discrepancies between planned and real execution times, offering a foundation for improving time management and efficiency in future deliverables.

Additionally, this document highlights the challenges encountered and the corresponding solutions implemented to maintain workflow consistency and project goals.

# 2. Revision Table

| Revision number | Date | Description |
| --- | --- | --- |
| 1 | 17/02/2025 | The report was created |
|  |  |  |

# 3. Introduction

This document presents the Planning and Progress Report for Student #5, providing a detailed record of the planning and development completed so far. It describes the tasks performed, their purpose within the project, along with a comparison between the planned and actual time spent on each task.

Additionally, it explains the methodologies used for work management, ensuring that best practices are followed in task execution and progress documentation. The challenges and difficulties encountered throughout the development process are also outlined, along with the solutions implemented to overcome them.

Furthermore, the report includes an initial cost estimation based on allocated work hours and involved resources, followed by a comparison with the actual costs after task execution. Performance metrics are also gathered to evaluate efficiency and goal achievement, providing a clear overview of the current project status and areas for improvement in future iterations.

# 4. Contents

| Task | Description | Planned time | Real time |
| --- | --- | --- | --- |
| 1 | 1) Modify the anonymous menu so that it shows an option that takes the browser to the home page of your favourite web site. The title must read as follows: “〈id-number〉: 〈surname〉, 〈name〉”, where “〈id-number〉” denotes your DNI, NIE, or passport number, “〈surname〉” denotes your surname/s, and “〈name〉” denotes your name/s. | 15 min | 33 min |
| 2 | Create an analysis report evaluating project status and task completion | 10 min | 10 min |
| 3 | Generate a planning and progress report to document project evolution | 10 | 8 min |

# 5. Conclusions

The completion of this first deliverable has provided valuable insights into the workflow and planning process. It has highlighted the importance of proper time estimation and effective task management. Moving forward, improvements will be made in refining the workflow to optimize execution times and minimize discrepancies between planned and actual progress. Future deliverables will build upon this experience to ensure increased efficiency and adherence to project timelines.

# 6. Bibliography

Does not apply